Development Progress of Partial Discharge Detecting Device

| No. | Task Name | Task Status & Description |
| --- | --- | --- |
| 1 | Photons Counter | Done. See Figure ZPulseCounter_Adapter Module. |
| 2 | Realtime Histogram Drawing | In progress. Draw accumulated photon counts within a fixed time interval in a 4.3’’ TFT LCD Screen. See Figure 4.3’’ TFT LCD Display Effect & Figure ZTFT43_Adapter Module. |
| 3 | UART Upload | Done. See Figure ZUpload_Adapter Module. |
| 4 | TCP Upload | Done. |
| 5 | System Integration | In progress. We need to integrate all sub-modules into one PCB and consider assembling them in a plastic or metal box. Attention Here! It possibly takes more time than we think. |

The appropriate plastic box I found in Taobao.com

Figure ZPulseCounter_Adapter Module

Figure 4.3’’ TFT LCD Display Effect

Figure ZTFT43_Adapter Module

See Figure ZUpload_Adapter Module

April 20, 2023

________________THE END OF THIS FILE________________